UNDERGRADUATE PROGRAMME

FINAL YEAR PROJECT

STUDENT’S LOG BOOK

STUDENT INFORMATION

Recent  Photo

| Name | : | Syeda Laiba Rehman |
| --- | --- | --- |
| CNIC No | : | 42201-2939883-6 |
| Registration No | : | 77238 |
| Session | : | Fall 2024-25 |
| Program | : | Computer Science |
| Current Address | : | Flat# A-402, Madina Blessing, Gulshan-e-Iqbal, Block 10-A, Karachi |
| Telephone | : | - |
| Email | : | rehmansyedalaiba@gmail.com |
| Supervisor's Name | : | M. Shahid Khan |
| Project Name | : | Enhancing Agricultural Productivity Using Hybrid Reinforcement & Supervised Learning Models |
| Room No | : | - |
| Telephone | : | - |
| Email | : | muhammadshahid.bukc@bahria.edu.pk |

| WEEK 1 |  |
| --- | --- |
| Summary of progress made since last review meeting - Initial planning for mid-defense preparation. - Discussed the project scope and finalized objectives. - Identified initial data requirements for satellite images and crop features. |  |
| Result of discussion with supervisor | Proposed tasks for the next meeting |
| - Reviewed literature on crop optimization techniques. - Explored satellite image sources (Sentinel, Landsat,Corpenius Browser). - Studied Random Forest and PPO-based RL models for agricultural optimization. | - Supervisor emphasized completing data source list and validating image resolution. - Start downloading initial satellite images. - Begin organizing data folders. |

Supervisor Signature: ______________________________ Date:  5th September 2025

| Week 2 |  |
| --- | --- |
| Summary of progress made since last review meeting - Collected and finalized satellite data sources. - Started downloading raw data for selected districts. |  |
| Activity/Data/Literature Reviews/Figure/Sample Analysis (Achievement based on Gantt chart) - Conducted data quality check for downloaded images. - Reviewed preprocessing methods (cloud removal, resizing, NDVI extraction). - Studied RL basics and applicability in farming decisions. |  |
| Result of discussion with supervisor | Proposed tasks for the next meeting |
| - Approved satellite data sources. - Suggested adding NDVI and weather features for model accuracy | - Begin preprocessing satellite images. - Extract basic vegetation indices |

Supervisor Signature: ______________________________ Date: 12th September 2025

| Week 3 |  |
| --- | --- |
| Summary of progress made since last review meeting - Preprocessing pipeline started (image cleaning + NDVI). - Identified features for Random Forest and RL environment. |  |
| Activity/Data/Literature Reviews/Figure/Sample Analysis (Achievement based on Gantt chart) - Feature extraction (soil pH, temperature, rainfall, NDVI). - Reviewed RL algorithms: PPO, DQN, A2C. - Created prototype environment for RL-based crop optimization. |  |
| Result of discussion with supervisor | Proposed tasks for the next meeting |
| - Need to finalize which features will feed into RL environment. | - Complete feature matrix. - Finalize RL policy structure. |

Supervisor Signature: ______________________________ Date: 19th September 2025

| Week 4 |  |
| --- | --- |
| Summary of progress made since last review meeting - Finalization of RL policy and environment design. - Set up Random Forest surrogate model for yield predictions. |  |
| Activity/Data/Literature Reviews/Figure/Sample Analysis (Achievement based on Gantt chart) - Implemented PCA for dimensionality reduction. - Prepared training dataset for Random Forest. - Parameter tuning for RF (n_estimators, depth, etc.). |  |
| Result of discussion with supervisor | Proposed tasks for the next meeting |
| - Approved SL model structure and feature selection. | - Train Random Forest model. - Start RL code structure. |

Supervisor Signature: ______________________________ Date: 26th September 2025

| Week 5 |  |
| --- | --- |
| Summary of progress made since last review meeting - Supervised Learning training completed and evaluated. - Started integrating Model output with RL environment. |  |
| Activity/Data/Literature Reviews/Figure/Sample Analysis (Achievement based on Gantt chart) - Hyperparameter optimization (GridSearch/Randomized Search). - Built reward function for RL based on yield + cost reduction. - Began drafting mid-defense slides. |  |
| Result of discussion with supervisor | Proposed tasks for the next meeting |
| - Suggested refining reward function. | - Start PPO training. - Conduct multiple RL training runs. |

Supervisor Signature: ______________________________             Date: 3rd October 2025

| Week 6 |  |
| --- | --- |
| Summary of progress made since last review meeting - RL (PPO) training started successfully. - Adjusted learning rate and gamma for stability. |  |
| Activity/Data/Literature Reviews/Figure/Sample Analysis (Achievement based on Gantt chart) - Continued feature extraction for additional crops/districts. - Conducted literature review on RL in crop scheduling. - Frontend UI prototype updated. |  |
| Result of discussion with supervisor | Proposed tasks for the next meeting |
| - Teacher recommended using district-specific rules in recommendations. | - Improve policy stability. - Update frontend with new recommendation fields. |

Supervisor Signature: ______________________________             Date: 10th October 2025

| Week 7 |  |
| --- | --- |
| Summary of progress made since last review meeting - RL model showing stable convergence. - Parallel work on frontend and backend integration |  |
| Activity/Data/Literature Reviews/Figure/Sample Analysis (Achievement based on Gantt chart) - Improved PPO policy (entropy tuning + clipping). - Added district-wise fertilizer & irrigation rule-based recommendations. |  |
| Result of discussion with supervisor | Proposed tasks for the next meeting |
| - Need to prepare for mid-defense draft report. | - Combine all results into mid-defense documents. - Conduct final RL training for better optimization. |

Supervisor Signature: ______________________________             Date: 17th October 2025

| Week 8 |  |
| --- | --- |
| Summary of progress made since last review meeting - Completed mid-defense presentation and delivered progress. - Received feedback on improving RL reward logic. |  |
| Activity/Data/Literature Reviews/Figure/Sample Analysis (Achievement based on Gantt chart) - Collected remaining satellite images. - Ran more optimized RL training sessions. - Continued frontend adjustments based on feedback. |  |
| Result of discussion with supervisor | Proposed tasks for the next meeting |
| - Supervisor asked to improve system workflow. | - Prepare dataset final version. - Implement post-defense improvements. |

Supervisor Signature: ______________________________             Date: 24th October 2025

| Week 9 |  |
| --- | --- |
| Summary of progress made since last review meeting - RL training further optimized; stable reward curves achieved. - Updated frontend design and API interface. |  |
| Activity/Data/Literature Reviews/Figure/Sample Analysis (Achievement based on Gantt chart) - Updated model parameters (LR, batch size, PPO epochs). - Fixed environment reward penalties. - Added model result visualization. |  |
| Result of discussion with supervisor | Proposed tasks for the next meeting |
| - Supervisor suggested benchmarking RL performance. | - Run comparison between RL versions. - Prepare results for final documentation. |

Supervisor Signature: ______________________________             Date: 31st October 2025

| Week 10 |  |
| --- | --- |
| Summary of progress made since last review meeting - Run comparison between RL versions. - Prepare results for final documentation. |  |
| Activity/Data/Literature Reviews/Figure/Sample Analysis (Achievement based on Gantt chart) - Implemented normalization + scaling for model inputs. - Cross-checked Supervised Learning output stability. - Integrated rule-based recommendations with RL agent decisions. |  |
| Result of discussion with supervisor | Proposed tasks for the next meeting |
| - Approved optimization direction. | - Prepare final results. - Start drafting final report. |

Supervisor Signature: ______________________________             Date: 7th November 2025

| Week 11 |  |
| --- | --- |
| Summary of progress made since last review meeting - Project components stabilized (data + SL + RL + frontend). - Preparing upcoming submission and documentation. |  |
| Activity/Data/Literature Reviews/Figure/Sample Analysis (Achievement based on Gantt chart) - Cleaned dataset and reorganized pipeline. - Worked on final UI/UX revisions. - Conducted multiple model tests using different district inputs. |  |
| Result of discussion with supervisor | Proposed tasks for the next meeting |
| - Supervisor approved overall progress; recommended focusing on system flowchart. | - Finalize documentation. - Prepare for next meeting & demo. |

Supervisor Signature: ______________________________             Date: 14th November 2025

| Week 12 |  |
| --- | --- |
| Summary of progress made since last review meeting - Final refinement of RL agent outputs completed. - Integrated all modules (SL Model →Satellite data → RL optimization → Frontend UI). - Performed final testing with multiple crop types, stages, and district-level inputs. |  |
| Activity/Data/Literature Reviews/Figure/Sample Analysis (Achievement based on Gantt chart) - Ran complete system pipeline end-to-end to verify accuracy and stability. - Improved recommendation text generation (fertilizer, pesticide, irrigation). - Conducted literature check for final report references and comparisons. - Generated updated graphs, training curves, and model performance figures for documentation. |  |
| Result of discussion with supervisor | Proposed tasks for the next meeting |
| - Supervisor advised preparing final defense materials and ensuring all results are clearly visualized. - Recommended comparing satellite-based NDVI signals with predicted optimization outputs for validation. | - Finalize complete documentation (introduction → methodology → results). - Prepare final presentation slides. - Conduct one more round of testing for edge cases (unseen districts and crop phases). |

Supervisor Signature: ______________________________             Date: 21st November 2025